Organization Environment Survey

Surveying your organizational environment and the way information is disseminated will help you identify the requirements for improving or maintaining the same level of Web services with a new IIS Internet/intranet infrastructure. The information in this document will help you create an organization environment survey appropriate to your organization. You can use the survey forms provided as a starting point for developing your own.

Evaluating the current environment will also help in completing the Risk Assessment Forms. Additional risks and mitigation strategies for high exposure areas identified during this evaluation should be included.

# Organizational Structure

It is important to realize that all areas of the company will use an Internet/intranet system. Identifying all areas of the business early in the process will ensure that a global view is considered throughout the planning process. All divisions, subsidiaries, and business partners must be identified. It is also important to understand how the structure of a multinational organization may differ and how this may affect the Internet/intranet environment. This effect can take the form of cultural barriers, different languages, and time zones.

An organizational chart, as shown in the following figure, is a good tool for identifying all areas of the company.

Sample Organization Chart

# Information Flow

An information flow diagram will be useful in understanding the interaction between the business units. In most cases, the 80-20 rule will apply, where 80 percent of the information will remain within a work group or business unit, while the remainder will go outside. It is also recommended that any outside entities (for example, an out-source partner that generates a lot of content) be identified.

## Sample Survey Questions

- Describe the organizational structure of your enterprise.

- Define relationships between organizational units that will result in content for publishing on the Internet/Intranet.

# Management

- A review of the decision-making process will help identify the dynamics of the organization. In some cases, a decentralized organization produces dynamics that may impair progress. In these cases, the Internet/intranet committee may only be able to recommend to other groups what their strategy should be. A centralized organization will be able to mandate what everyone else needs to do.

# Business Sponsors

- It is important to identify all the key business sponsors. In most cases, these individuals hold the business vision and can provide insights into where the business will be in the near term. Your list should identify executive, business unit, and IT sponsors.

# Budget

- Budgets are not always managed by a single committee. Depending on the nature of the organization, individual groups may need to allocate budget dollars for a major infrastructure change. Other organizations may provide the corporate funding for these types of projects.

## Sample Questions

- Do you have a budget allocated for this project?

- What is the budget cycle?

- What is the justification process for projects?

- Are budgets for company-wide applications created at a corporate or divisional level?

# Operations/Logistics

A review of current operations will help identify areas that should be addressed before a pilot and deployment rollout, such as training, support, and policies and procedures.

A successful pilot, deployment, or migration depends on a good understanding of the existing operating environment. This helps you determine the individuals or departments who should be actively involved throughout the deployment or migration plan. Here are examples of a few departments that typically exist within IS/IT:

- Network Communications and Operations

- Network Security Policies and Procedures

- Desktop and End User Support

- Server and Operating System Support

- Infrastructure Support

- Internet

- Policies and Procedures

# Network Administration

- IIS relies on a robust network infrastructure, so you need to have detailed information about the environment. It is important to identify the responsible departments for the following areas of network administration:

- LAN

- WAN

- Internet Access

- Network Architecture and Design

- Network Capacity Planning

- Network Security

- Network Dial-up Access

- Network Address TCP/IP and Name registration

The following survey will help you compile additional information about network administration.

Network Administration Survey

| Network | Detailed Information |
| --- | --- |
| Network Outages | For example, what are the escalation procedures for downed network links? |
| Network Services | For example, who is the contact point for specific network services? |
| Network Diagrams |  |
| Network documents |  |
| Current Deployment Plans |  |
| Future Deployment Plans |  |

# Web Content Administration

You need to identify what types of information your organization publishes on the Internet or on your corporate intranet, as well as the responsible content developers. You also need to make note of any rules and procedures involved in content publishing so they can be updated as needed for the new system.

The diagram below provides examples of content types and their business applications.

This survey compiles information about Web content that your company publishes.

Web Content Survey

| Department | Type of Content Published | Developer |
| --- | --- | --- |
| For example, Marketing, Engineering, or Human Resources. | For example, advertising, user support, and collaboration. | For example, outsource vendor, consultant, or in-house. |

# Training

It is important to ascertain whether training is conducted internally or by a third party. Typically, internal training is provided for end-user support groups and end users, so it is important to involve them at an early stage in the planning process. If training is to be conducted by a third party, it is important to select a trainer that is willing to customize the material to address users’ needs.

Before developing a training plan, it's a good idea to survey all user groups. Typically, you will survey three different groups of people with different training needs: administration, user support, and end users. You need to inquire about what system services and development tools they use so you can determine the type of training they will need.

The following table provides a few examples of types of services and tools to survey.

Training Survey

| Service | Tools Used | Current Training or Certification Level | Training Needed on New System |
| --- | --- | --- | --- |
| E-mail | E-mail client, such as Microsoft Outlook |  |  |
| Company Web access | Internet client, such as Microsoft Internet Explorer |  |  |
| Internet access | Internet client, such as Microsoft Internet Explorer |  |  |
| Internet site administration | Application and database development tools |  |  |
| Application development | Systems development tools |  |  |
| Network administration | Network development tools |  |  |

# Support

A new system often creates an additional workload for the technical support team. During a pilot and migration, the Help Desk support of the Internet/intranet system may increase while users become accustomed to the new environment.

Use the Support Process Form to gather information on the current system of support.

Support Process Survey

| Item | Issues | Findings |
| --- | --- | --- |
| Internet Network support | Downed links, ISP/IAP support |  |
| Internet firewall services | Internet security |  |
| Internet Help Desk | Internet related support for end users |  |
| Internet Gateways and Proxies | Internet Access |  |
| Internet Services | All Internet services offered within corporate network |  |
| Are Microsoft technical support services being used? If yes, what is the level of support and who are the designated contacts? | The larger the project, the more important it is to have a technical support contract. Also, varied desktop hardware and applications increase the importance of technical support. Other Microsoft support tools can be a great complement to technical support and other external and internal support groups. |  |
| Is a third party used for support? If so, how is support handled? What level of experience do they have with Microsoft products? Are resources dedicated to support your needs? | A third-party support structure can have advantages and disadvantages. A thorough understanding of their experience, capabilities, and working relationship with the support provider is necessary. |  |
| Is there an internal support structure like Help Desk? If yes, what is their experience level with Microsoft products? Document any risks associated with internal support. | The Help Desk needs adequate resources to support the existing environment and the new environment as the migration continues. |  |
| What is the technical support structure? It must include escalation and problem-resolution procedures. | If you do not have a good way to track problems, it will be hard to ensure that all issues are addressed during the pilot phase. |  |
| What is the level of training of internal Help Desk? | The Help Desk needs to be adequately trained in supporting a new Internet/intranet system before they assist other users. |  |
| How does a multinational organization handle support across countries and time zones? Is 24-hour support offered from a central site? Does each country have its own support organization? |  |  |