Web Services Migration
Sample Test Plan

A test plan outlines the strategy the team will use to test the solution. It includes the specific types of tests, specific areas to be tested, test success criteria, and information on the resources (both hardware and people) required for testing.

This document provides an example of a test plan. It uses two different kinds of type to denote either an explanation of what you should include in the current section or an example from an actual test plan.

Explanatory text is written in blue italic.

Examples are written in green non-italic text.

If you use this plan as a template, delete both types of text before circulating it for review. To change Explanatory text to normal text, select the text and press Ctrl + spacebar. To change Example text to normal text, select the text, click the arrow on the Font Color toolbar button, and then choose Automatic.

Version: 	Outline 	Current version level.

Date: 	January 23, 1999 	Date of revision/printing.

Authors: 	Author Name 	List of authors.

# Revision History

This chart contains a history of document revisions.

| Version | Primary Authors | Description | Date Completed |
| --- | --- | --- | --- |
| Draft | Insert Author Name | Initial draft created for distribution and review comments. | Insert Date |
| Preliminary | Insert Authors Name | Second draft incorporating initial review comments, distributed for final review. | Insert Date |
| Final | Insert Author Name | First complete draft. Describe changes. | Insert Date |
| Revision 1 | Insert Author Name | Revised draft. Describe changes. | Insert Date |
| Revision 2 | Insert Author Name | Revised draft. Describe changes. | Insert Date |
| And so on | Insert Author Name | Revised draft. Describe changes. | Insert Date |

Contents

To update this table of contents in Microsoft Word, click anywhere in the table and press F9.

Revision History	1

List of Figures	5

1.	Introduction	5

1.1.	Document Purpose	5

1.2.	Document Summary	5

1.3.	Project Team	5

2.	Goals and Objectives	5

2.1.	Background	6

2.2.	Project Vision and Goals	6

2.3.	Testing Goals	6

3.	Testing Scope	7

3.1.	Items to be Tested	7

2.3.1.	Front End	7

2.3.2.	Back End	7

2.3.3.	Database/UI Integration	8

3.2.	Items Not to Be Tested	8

4.	Test Approach	8

4.1.	Test Phases	8

Test Ware Preparation	8

Unit (Component) Testing	9

Integration (‘Code Complete’) Testing	9

Application Testing	9

Pilot (User Acceptance) Testing	10

System Acceptance Testing (SAT)	10

4.2.	Test Cycles	10

4.3.	Acceptance Criteria	11

4.4.	Pass/Fail Criteria	11

4.5.	Bug Reporting	11

4.6.	Version Control	12

4.7.	Test Suspension Criteria	12

4.8.	Change Request Procedures	12

4.9.	Standards	12

5.	Test Tools	13

5.1.	Tools and Selection Criteria	13

5.2.	Tools for Building Test Cases	13

5.3.	Bug Tracking Tools	13

5.4.	Bug Severity and Priority Definition	14

5.5.	Bug Severity/Priority Matrix	14

5.6.	Metrics	15

6.	Environmental Requirements	15

6.1.	Hardware	15

6.2.	Software	15

7.	Tests Required	16

7.1.	Front-end Tests	16

Unit Testing	16

Application Testing	16

Integration Testing	16

User Acceptance Test	17

7.2.	Back-end Tests	17

8.	Test Schedule	18

8.1.	Assumptions	18

8.2.	Risks and Contingencies	18

8.3.	Schedule and Resource Estimates	19

9.	Information Sources	19

9.1.	Test Deliverables	19

9.2.	Referenced Documents	20

9.3.	Servers and Databases	20

10.	Glossary	20

# List of Figures

If your document contains figures, format the caption for each figure with the “Label” paragraph style. To create a list of figures in Microsoft Word, click the text in the following paragraph and press F9. Otherwise, delete this section.

Error! No table of figures entries found.

# 1.	Introduction

## 1.1.	Document Purpose

This document describes the general test approach, along with the specific methodologies and techniques used by the testing team to plan, organize, and manage the testing activity for a Web server migration project.

## 1.2.	Document Summary

This section presents general information on the current document and specifies the project team members and their roles.

## 1.3.	Project Team

| Role | Name | Extension | E-mail |
| --- | --- | --- | --- |
| Test Manager | Name | 1234 | alias |
| Project Manager | Name | 2345 | alias |
| Release Services Analyst | Name | 3456 | alias |
| Developer | Name | 4567 | alias |
| Test Lead/Tester | Name | 5678 | alias |
| Tester | Name | 6789 | alias |

# 2.	Goals and Objectives

This section offers a background and describes the vision for the current project. For example, it can discuss the implementation of  a secure Intranet Web site and highlight the necessity of introducing a new system based on the latest technology. General project goals are presented along with specific testing objectives.

## 2.1.	Background

This section describes background and reasons for the overall project, for example:

Currently, multiple organizations within the company use a variety of secure Internet applications to support customers, vendors, and other business groups. The new system will simplify development, testing, and maintenance of applications for these groups and will enhance secure information transfer.

## 2.2.	Project Vision and Goals

This section states overall vision and concrete goals for the project.

## 2.3.	Testing Goals

This section describes the goals and objectives of the test team, for example:

From a testing perspective, the goal is to deliver a system with the following characteristics:

- Reliability

- Efficiency

- High functionality

- Security

- Robustness

- In order to realize these goals, the testing team needs to achieve the following objectives:

- Clearly identify and publish the scope of the testing effort as initially stated in the Test Plan—section 3—and detailed in the Test Specification—section 2.

- Create and follow a test plan with a realistic schedule.

- System complete date firm at December 2.

- Create a test schedule with granularity acceptable to test management.

- Have immediate and ongoing feedback from testers if current schedule appears unrealistic.

- Provide appropriate resource assignments.

- Ensure the project functional specifications are correct and complete.

- Verify consistency with Windows-based applications.

- Verify consistency with Web-based applications.

- Verify functionality for valid and invalid input.

- Verify functionality in the specified environments.

- Verify functionality for boundary cases; for example, correct handling of data that a user enters in a text field. Test invalid cases, such as invalid letters and symbols, and also test negative numbers, huge numbers, and decimals.

- Design and perform test cases for maximum testing coverage.

- Report on the project status, provide feedback and test results with weekly status reports, daily (or dependent on build) Build Acceptance Test results to team, and daily (or dependent on build) Bug Triage meetings.

- Verify stability and performance.

- Report performance metrics to test management for analysis.

- The test team must establish goals and criteria for success before beginning to test the performance of a system component or sub-component. Performance typically relates to speed and throughput, and speed is a relative term. “Fast” to a developer or consultant may be too fast for an end user or too slow for an IT professional. Understanding the target audience and the desired performance results will help the tester gauge successful test criteria. Overall, the tester must determine what speed and performance increases are expected as part of the deployment.

# 3.	Testing Scope

- This section specifies the testing areas, identifying the items to be tested, as well as those not to be tested. A separate Test Design Specifications document can provide more details on the breadth and depth of testing.

## 3.1.	Items to be Tested

- The main areas to be tested are the system front end and back end, and integration of the database with the user interface.

### 2.3.1.	Front End

- The front end is thoroughly tested and evaluated from a user’s perspective. Each build is compared against the product Requirements, Functional Specifications, General Design Standards, and Web Design Standards.

- This section also includes a description of the front-end components/features to be tested.

### 2.3.2.	Back End

- Most of the bugs can only be discovered by directly accessing the database; therefore, a significant part of the testing effort is dedicated to back-end testing.

- This section also includes a description of the back-end components/features to be tested.

### 2.3.3.	Database/UI Integration

- The test team will perform comparisons and validations for the data displayed at the user interface level and the data residing on the server.

- This section also includes a description of the database/user interface components/features to be tested.

## 3.2.	Items Not to Be Tested

- This section lists and briefly describes the items that will NOT be tested and explains why not.

# 4.	Test Approach

- This section covers the stages of the project to be expected as the product matures, based on the quality level, and describes the typical testing cycles between builds.

- Testing activity is organized in phases and cycles. Each testing phase has one or more sequential cycles that reflect incremental builds of the system or the Web applications.

- Each test cycle starts with the acceptance of a new build that Development has created and verified. Acceptance criteria are applied for each new build. The number of cycles run for a particular phase will depend on the quality of the build; there will be as many cycles as necessary in order to meet the next milestone criteria.

## 4.1.	Test Phases

- Test phases might include all or some of the following: Test Ware Preparation, Unit Testing, Integration Testing, Pilot Testing, and System Acceptance Testing.

### Test Ware Preparation

- Incorporating standardized tests is a critical factor in determining success criteria. Regardless of any change to the unit, component, or sub-component, the tests should be identical from revision to revision. If the tests are inconsistent, the results will be inconsistent. To eliminate this problem, testers might need to develop test scripts that not only perform the test and report the results but also remove any sign that the test was conducted, thus ensuring a clean testing environment. Otherwise, a contaminated testing environment can corrupt subsequent tests and results. This work is part of the test ware preparation phase.

- Entry Criteria:		Functional Specifications frozen, accepted, and 					approved.

- Test Activities:		Write Test Plan and Test Specifications.

- Design/Create test scripts and test data.

- Milestone:		Test Plan Complete.

- Test Specifications Complete.

- Test Scripts Complete or in Progress.

- Milestone Criteria:	Test Plan complete and accepted, TEST CASE TOOL 				and BUG TRACKER DATABASE databases built.

### Unit (Component) Testing

- Entry Criteria:		Acceptance Test passes for the features ready for testing.

- Test Activities:		Execute test cases pertaining to the features being tested.

- Log bugs and project issues.

- Follow-up on bugs and project issues.

- Milestone:		Functionality complete.

- Milestone Criteria:	All features are complete.

### Integration (‘Code Complete’) Testing

- Entry Criteria:		System or application is ‘Code Complete.’

- Critical Path Test passes.

- Product Documentation completed.

- Test Activities:		Report on the Critical Path Test.

- Execute the planned test suite for the product.

- Log bugs and project issues.

- Follow-up on bugs and project issues.

- Milestone:		Ready for User Acceptance Testing and System Acceptance 				Testing.

- Milestone Criteria:	No active bugs or project issues Severity 1 or Priority 1.

### Application Testing

- Entry Criteria:		Acceptance Test passes for the applications ready for 				testing.

- Test Activities:		Execute test cases pertaining to the applications being tested.

- Log bugs and project issues.

- Follow-up on bugs and project issues.

- Milestone:		Application functionality complete.

- Milestone Criteria:	Application coding is complete.

### Pilot (User Acceptance) Testing

- Entry Criteria:		User Acceptance Test Qualified.

- Test Activities:		Planned User Acceptance Testing performed by designated 				users.

- Functional Tests.

- Performance, Benchmark, Stress Tests.

- Full regression of bugs and project issues.

- Milestone:		Released to Operations/Logistics.

- Milestone Criteria:	No active bugs or project issues Severity 1, 2 or Priority 1, 2.

- User issues solved or addressed.

- All existing bugs and project issues have been addressed.

### System Acceptance Testing (SAT)

- Entry Criteria:		Release to System Acceptance Testing (SAT).

- Test Activities:		Performed by SAT.

- Milestone:		Released to Operations/Logistics.

- Milestone Criteria:	Meets SAT standards.

## 4.2.	Test Cycles

- During the early stage of system or application development, incremental builds are handed off to the test team for individual feature testing. Each incremental build must successfully pass an Acceptance Test (Smoke Test) run by the test team. This test ensures the intended functionality for the build is included and there are no significant bugs that prevent from further testing. The Acceptance Test will be updated as features become complete to verify extended functionality.

- After the Code Complete Milestone, the normal testing procedure is as follows:

- 1.	Run a broad, quick test based on the Critical Path.

- 2.	Run the test suite.

- 3.	Report successes and failures.

- 4.	Follow up on bugs and project issues.

- 5.	Verify the fixes reported.

- 6.	Meet with the project leadership for prioritizing project-related issues (Bug 	Triage).

- Under certain circumstances, instead of running a cycle, Test might just run some quick-reaction tests for experimental code, or to help investigate special functions or performance, if needed.

- Normally a test cycle will end when the planned tests have been run and the results recorded. In some cases, current bugs or issues will block completion of some parts of the tests. Early test results can indicate that it is advisable to short-circuit the cycle and try to restart with a new drop. Such a decision should be made in conjunction with the project team.

## 4.3.	Acceptance Criteria

- Throughout the testing activity, acceptance criteria must be met before every test phase and test cycle begins. Development must successfully build and run the Verification Test before handing off the system component or application to Test. Test will only accept the product if it passes the Acceptance Test. Testing team might not accept the product if significant portions of the Acceptance Test fail. The Acceptance failures will be reviewed on a case-by-case basis. If the testing team believes that it can do useful testing given the specific verification problems, they might accept the product for testing. In order to qualify for Usability Testing, a Critical Path Test must successfully run.

## 4.4.	Pass/Fail Criteria

- A test is considered a Pass if the actual result matches the expected result specified in the test case. If the actual output is different than the expected output, the test is considered to be a Fail. Failed tests are assigned a Severity and a Priority level.

- Although enhancements are not Failed test cases, for consistency reasons, enhancements will be documented in BUG TRACKER DATABASE throughout the project and treated as bugs with the lowest severity and priority level. The project issues during all phases will also be recorded and assigned in the BUG TRACKER DATABASE.

## 4.5.	Bug Reporting

- The bug reporting process is the critical communication tool within the testing process.

- The Test Lead will be responsible for managing the bug reporting process using standard bug reporting tools and processes. BUG TRACKER DATABASE will be the Bug reporting/tracking tool. Testing and, if necessary, other team members will enter data into the BUG TRACKER DATABASE following the definitions in the Bug Header Fields and the Bug Description Field.

- The BUG TRACKER DATABASE Bug Analyzer will be used for creating reports on the BUG TRACKER DATABASE database. If necessary, Microsoft Excel can be used to enter bug results from BUG TRACKER DATABASE and to create graphs or charts reflecting progress. The Test Lead will use these reports to keep project management informed of the reported bugs.

- It is assumed that development team will fix the reported software defects within the time specified in the Bug Severity/Priority Matrix.

## 4.6.	Version Control

- This section refers to version numbering for application internal releases starting with the first build to be tested. This might not necessarily be a ‘Code Complete’ version of the application. Since Development uses the incremental approach, the first application build is likely to have only a part of the functionality incorporated. Each of the incremental builds will be assigned a version number. The BUG TRACKER DATABASE will have a required Version Number field for entering bugs and project issues. This way, every bug and application issue will be traceable by version number. The source code for each build will be archived on a shared drive, possibly in Visual Source Safe (VSS); therefore bugs will be reproduced on previous versions if required. Test will adopt the following naming convention for the current project version numbering: xx.MMDD, where xx = build number, MM = current month, and DD = current day.

## 4.7.	Test Suspension Criteria

- If one or more bugs prevent the performance of any test and there is no workaround, the system/application software will be handed off to development to be fixed. When the software is considered ready for testing, a new Build Acceptance Test will be performed to ensure it is functioning properly for testing.

## 4.8.	Change Request Procedures

- Starting with the date when the system/application Functional Specifications are frozen, complete, and approved, any change pertaining to the current project needs to adhere to a Change Request Procedure. This consists of an impact analysis of the requested change(s) on the existing features and new estimates from the project leads in regards to the schedule.

## 4.9.	Standards

- This Test Plan and subsequent testing documents are based on internal Company Test Standards.

# 5.	Test Tools

- This section provides the necessary information about the tools used for testing purposes, defect tracking, and building the test beds.

## 5.1.	Tools and Selection Criteria

- There are several selection criteria in choosing test tools. A preliminary study of the type and complexity of the project, as well as an estimate of the number of regression testing processes expected, will determine whether it is efficient and appropriate to use automated testing tools. Generally, overall testing time can be improved if some of the repetitive tests can be automated, therefore in certain cases automated tools are recommended. However, due to the length of time that an automated process requires in order to become efficient to implement, automated tools are less likely to be used for relatively low complexity or short-term projects.

- The following tools are being considered for this project:

- TEST CASE TOOL

- BUG TRACKER DATABASE

## 5.2.	Tools for Building Test Cases

- The TEST CASE TOOL will be used for building test cases. The testing team will execute the test suite, track and report successes and failures of test cases, and follow up on the software defects and project issues. The Test Lead will provide project management with test results that will include the date/time when tests were run, by whom, code version number and Bug ID number for all failed test cases. Test results will be provided for each cycle.

## 5.3.	Bug Tracking Tools

- BUG TRACKER DATABASE system will be used to log, document, and generate reports on software defects and project issues. In addition, Excel spreadsheets will be used to record progress, if necessary. The Test Lead will be responsible for the setup and maintenance of the BUG TRACKER DATABASE and will ensure that access to BUG TRACKER DATABASE is available to all necessary personnel. Bugs entered in BUG TRACKER DATABASE will have an associated test case. If a bug does not fit into the test case tree, a new test case will be created. Previously created test cases might be updated to include new bugs. If a bug is found by a person outside of Test, the bug should be reported to the Test Lead for further testing and incorporation into the TEST CASE TOOL test cases structure.

- The Test Lead is responsible for verifying that correct severity and priority levels are assigned in BUG TRACKER DATABASE. The Test Lead, Development Lead, Program Manager, and Product Manager will participate in bug review meetings, known as “Bug Triage,” to prioritize outstanding bugs. It is the responsibility of the Test Lead to ensure these meetings occur in a timely manner and to address all the bugs and issues related to testing.

## 5.4.	Bug Severity and Priority Definition

- Software defects are given severity and priority levels. According to the Test Standards, bug severity and priority levels are defined as following:

| Severity Type | Description |
| --- | --- |
| Severity 1 (crash) | The module/product crashes or the bug causes non-recoverable conditions. |
| Severity 2 (major) | Major system component unusable due to failure or incorrect functionality. |
| Severity 3 (minor) | Incorrect functionality of component or process. |
| Severity 4 (trivial) | Documentation errors or signed off Severity 3 bugs. |

| Priority Type | Description |
| --- | --- |
| Priority 1 (must fix) | The bug must be fixed immediately. |
| Priority 2 (should fix) | These are important problems that should be fixed as soon as possible. |
| Priority 3 (fix when time available) | The problem should be fixed within the time available. |

## 5.5.	Bug Severity/Priority Matrix

According to company standards, the reported software defects are to be fixed according to the following:

| Severity |  | Priority |  |  | Priority Levels A: Must fix before next build. B: Must fix before User Acceptance Test release. C: Must fix before final release. D: Review on a case-by-case basis for fixing before final release. Severity Levels 1: Data corruption, failure to write data, software/system crashes. 2: Major logic flaws, wrong answer, and so forth, which prevent the system/application from being useful. 3: Minor error, but one that can be worked around. 4: Trivial or cosmetic errors, suggestions. |
| --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 |  |
| 1 | Crash | A | B | C |  |
| 2 | Major | B | C | D |  |
| 3 | Minor | C | D |  |  |
| 4 | Trivial | D |  |  |  |
| 4 | Suggestion | D |  |  |  |

## 5.6.	Metrics

For each cycle, test reports will be created using BUG TRACKER DATABASE and communicated to project management. If necessary, other tools such as Excel might be used to generate customized reports, charts, or diagrams.

# 6.	Environmental Requirements

Hardware and software requirements for testing are specified in this section.

## 6.1.	Hardware

Internet and intranet users should be able to access any Web page provided by this system on an average, domestic machine, defined as a Pentium 90MHz. Recommended and minimum hardware requirements are yet to be determined.

## 6.2.	Software

The application should be able to run under the following combinations of operating systems and browsers:

|  | IE 3.02 | IE 4.1 | IE 5.0 | Netscape 3.4 | Netscape 4.04 |
| --- | --- | --- | --- | --- | --- |
| Windows 95, Windows 98, and OSR2 for 32B | X | X | X | X | X |
| Windows NT 4.0 with SP3, and Windows 2000 | X | X | X | X | X |

# 7.	 Tests Required

This section identifies a set of general tests required to ensure complete testing coverage.

## 7.1.	Front-end Tests

### Unit Testing

While the system is being developed, each component should be tested separately. Tests for Authentication, consisting of several cycles, will be performed for each component.

Prior to each cycle, Verification Tests can be run by developers to verify that the software and support files are properly integrated, configured, and loaded for each feature that is to be tested. In addition, Acceptance Tests will determine whether all intended functionality for the component, as defined in the Functional Specification, is implemented and whether there are bugs preventing further testing. Test and Development will cooperate in creating the tests, which will evolve over the course of the project.

### Application Testing

While an application is being migrated, one or more components of it might be ready for testing. Tests for Authentication, consisting of several cycles, will be performed for each build.

Prior to each cycle, Verification Tests can be run by developers to verify that the code and support files are properly integrated, configured, and loaded for each feature that is to be tested. In addition, Acceptance Tests will determine whether all intended functionality for the build, as defined in the Functional Specification, is implemented and whether there are bugs preventing further testing. Test and Development will cooperate in creating the tests, which will evolve over the course of the project.

### Integration Testing

The next logical step in a testing plan once the system component or application has met criteria in the functional specification is to place the unit into the larger system and conduct integration testing. This testing may take place in the simulated production environment in the lab or in the actual production environment. The type of component or application being tested can have a dramatic impact on the reliability and availability of the enterprise. Asking the question “Does this unit once integrated into our production environment cause any negative impact on the enterprise?” can assist an organization in drafting integration testing criteria.

After application code has been completed or the system built, the Critical Path Test verifies that the major tasks that have to be available for users can be successfully performed on the current version of the system. The Critical Path Test is a set of functional tests based on business requirements. Although bugs might be found and reported as a consequence of running this test, the Critical Path Test will only be considered a “Fail” if there is no workaround to perform the tasks through the user interface.

The complete system or application will be put through at least three cycles of functional tests. In the first cycle, major bugs throughout the entire functionality will be detected and fixed. Subsequent cycles will look for defects that were missed or hidden in the first passes. The final cycle will verify all the fixes and give information about the risk of releasing the product.

Functional tests will include normal and abnormal case operations according to the specifications, boundary testing, user interface look and feel, and error detection and processing.

The system or application might also be subject to sanity tests on other combinations of platforms and browsers, as well as compatibility tests with other running applications.

### User Acceptance Test

The main purpose for the User Acceptance Tests is to validate the project from a user’s perspective. The User Acceptance Test will be entirely performed by designated users. This might not be necessary for the Authentication module, but will be performed for the system as a whole.

## 7.2.	Back-end Tests

Implementing these tests might require some cooperation from developers. It is assumed that by the time back-end tests are performed, the design documentation, including the database design diagram, will be available.

The purpose of testing at the database interface is to find problems that otherwise might not be detected or might have been detected late in the development cycle. This can save time in the overall test schedule. Also, back-end testing is more efficient than front-end, since it provides full control of test coverage at the database objects level.

The following tests are considered a high priority for back-end testing coverage:

- Verify schema and table structure: compare to design documentation.

- Verify database integrity and consistency: check dependencies.

- Verify database update: check whether updates to the front-end are reflected in the back-end, test for valid/invalid data, boundaries, optional/mandatory fields.

- Verify stored procedures: test for expected and unexpected functional behavior.

- Verify security and login: check that information is private and confidential.

- Conduct performance and stress testing: measure the time for typical Client-Server functions (Retrieve, Update, Save, Reports, Connection); verify simultaneous access for several users; check for memory leaks.

- Back-end tests will be detailed in the Test Design Specifications document and incorporated in the TEST CASE TOOL tree structure. During the SAT phase, Performance and Stress tests are to be performed to evaluate the responsiveness of the system to individual users and to heavy volume and rates. Test will provide input for performance and stress testing coverage.

# 8.	Test Schedule

- This section presents the overall testing schedule, in accordance with the project schedule. Based on stated estimations and assumptions, it also includes the principal risks and contingencies from a testing perspective.

## 8.1.	Assumptions

- The following assumptions were used to develop this test plan:

- Requirements and Functional Specifications are complete and frozen, on or before the specified milestone.

- After the Code Complete milestone, all features are accessible to Test.

- Development will run a verification test for each drop, including unit tests of the new or changed code.

- The TEST CASE TOOL is assumed to be completely reliable and functional.

- Bugs are fixed within the time specified or sooner.

- All previous schedule milestones are met.

- Testing team will include a Test Lead.

- There are no hardware and software problems.

## 8.2.	Risks and Contingencies

- The following risks are considered in developing this test plan:

- Any of the above assumptions are not met.

- Existing documents might not be adequate for writing detailed tests; the schedule might slip if they need to be updated. Test will contact Development for document updates as soon as problems are noted, to minimize this risk.

- The possibility that Test cannot complete all of its tasks within the current schedule; this might occur due to resources becoming unavailable unpredictably or due to changes in the project scope.

- Test tools might not be fully reliable.

- Test tools are new to the testers; hence ramp-up time is required.

- Most tests will be performed over the LAN, however the goal is to perform at least two cycles of complete functionality testing over the Internet.

## 8.3.	Schedule and Resource Estimates

- The development and test schedule will be found at http://InternalDevelopment/Schedules.

# 9.	Information Sources

- This section lists the names and locations for documents used, referenced, or produced by the testing team. It also provides a list of servers and databases used for testing the current project.

## 9.1.	Test Deliverables

- The following are the Test team deliverables:

- Test Plan

- Test Design Specifications

- Test Structure and Test Cases (TEST CASE TOOL)

- Bug Database (BUG TRACKER DATABASE)

- Test Reports

- Bug Status Reports

## 9.2.	Referenced Documents

| Document | Location |
| --- | --- |
| Testing Computer Software by Cem Kaner, Jack Falk, Hung Quoc Nguyen, 1996 |  |
| The Windows Interface Guidelines for Software Design: Microsoft Press, 1995 |  |
| Generalized GUI Test Cases |  |
| Back-End Test Guide for SQL C/S Architecture, 1994 |  |
| Queries for Back-End Testing on SQL C/S Architecture, 1996 |  |
| Web UI Physical Design Standards |  |
| Company Testing Processes and Procedures |  |

## 9.3.	Servers and Databases

| Servers | Location | Databases | Files |
| --- | --- | --- | --- |
| BUG TRACKER DATABASE Server |  |  |  |
| TCM Server |  |  |  |
| Production Server |  |  |  |
| Development Server |  |  |  |
| Test Servers |  |  |  |

# 10.	Glossary

| Term | Definition |
| --- | --- |
| Acceptance Test (Quick Test or Smoke Test) | Test (usually automated) run by the test team and intended to ensure that the main functionality for the system or application is included and there are no bugs that prevent from further testing. |
| Verification Test | Test run by the Development before the system or application is handed over for formal testing. |
| ‘Code Complete’ | Milestone on the project schedule that marks that all code has been completed |
| Critical Path Test | Test (usually automated) run by the test team after code has been completed and intended to ensure that the main functionality for the product is included and there are no bugs that prevent from further testing. |
| Functional Testing | Tests that are intended to verify functionality, efficiency, robustness, and reliability of the product. They are also designed to verify compliance with the product’s requirements and alignment to general Windows and Web standards. |
| Performance Testing | Testing to verify that an operation performs within a specified, acceptable period of time. Alternately, testing to verify that space consumption for the application stays within the specified limits. |
| Stress Testing | Tests that exercise an application by repeating the same commands or operation a large number of times. |
| Test Case | A test that ideally addresses one requirement or business rule. |
| Test Plan | A document that describes test approach, scope, testing methods and techniques, tools used, schedule and resource allocation, assumptions, risks, contingencies, and other issues relevant to testing. |
| Zero Defects | Milestone on the project schedule that indicates a stabilization stage of the product, no new bugs are found and all existing bugs have been addressed. |

Ó 1999 Microsoft Corporation. All rights reserved.

The information contained in this document represents the current view of Microsoft Corporation on the issues discussed as of the date of publication. Because Microsoft must respond to changing market conditions, it should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information presented after the date of publication.

This document is for informational purposes only. MICROSOFT MAKES NO WARRANTIES, EXPRESS OR IMPLIED, IN THIS DOCUMENT.

Microsoft is either a registered trademark or a trademark of Microsoft in the United States and/or other countries.